## Slide 2
Planning | 1 day
Set up | 30 min
Design | 9 days
Environment | 2 days
Render | 2 days
Planning
Write down what needs to be made
Find a theme or common mood
Find a color palette
Find reference photos
Sketch any hashed out ideas
Set Up
Set up project folder
Pull together all reference photos into file
Open program and set up file
Check plug-ins
Design
Block out overall asset
Build off block out
Create and apply texture
Check normal
Apply rotations, scales and transformations
Environment
Change world color
Set world volume lighting
Set world volume lighting
Determine and set camera angle
Estimated Average Flow Time
Analyzing Lean Metrics
Render
Set camera aspects
Set file path to previously made file
Ensure its set to correct file format
Set render rate
Render image or movie
Edit output
Estimated Cycle Time:
Optimizing My Process
Eliminating Waste – I can eliminate 1 hour from finding references and themes by using already saved ones from previous projects. I can use hot keys to snap my camera to my view to take off about an hour from setting up the camera.
Workflow Orchestration – I can shave off time off the planning phase if I can commission someone to sketch out the design for me.
Governance Models- Ensure autosaving is on just in case software crashes. Creating archives of models through out the process helps shave time off if you have to completely restart modeling an asset from scratch.
3D Modeling Flow